# AgentBus Watcher Governance Proposal v1

Status: Draft for Product Owner Review

Author: Quill

Date: 2026-06-13

Purpose: Resolve REVIEW-008 blocking findings and establish the governance foundation required before implementation of the AgentBus Watcher architecture.

# Executive Summary

The AgentBus Watcher concept is approved in principle.

REVIEW-008 correctly identified three blocking design issues:

- B1 — Watcher execution model undefined.

- B2 — State authority and file ownership undefined.

- B3 — Governance migration path undefined.

This proposal resolves those issues and establishes the scope for a future implementation task.

The objective is to introduce a Watcher role without disrupting existing AgentBus operations.

# DECISION-20260613-001

## Watcher Execution Model

### Decision

The Watcher shall initially be implemented as a role, not as a software service.

### Phase 1 — Role-Based Watcher

The Watcher role may be performed by:

- Claude CLI

- Local Agent

- Future Director Agent

The Watcher is activated by request.

Examples:

- “Run Watcher pass”

- “Process Watcher inbox”

- “Review current dispatch queue”

The Watcher does not run continuously.

The Watcher does not require a daemon, scheduler, or background process.

### Phase 2 — Local Watcher Service

Future enhancement.

Responsibilities:

- Poll AgentBus repository

- Monitor communications

- Update sprint state

- Generate dispatch actions

### Phase 3 — Director Agent

Future enhancement.

Responsibilities:

- Autonomous orchestration

- Task activation

- Work routing

- Dependency management

### Rationale

This allows AgentBus to validate the governance model before introducing infrastructure complexity.

# DECISION-20260613-002

## State Authority Model

### Decision

All AgentBus state files must have a clearly defined ownership and purpose.

### File Authority Matrix

#### sprint.md

Purpose:

Strategic planning document.

Contains:

- Sprint goals

- Roadmap items

- Planned work

- Human planning notes

Not authoritative for operational state.

#### state/sprint_board.md

Purpose:

Operational source of truth.

Contains:

- Backlog

- Ready

- In Progress

- Review

- Blocked

- Done

Maintained by Watcher.

#### watcher/event_log.md

Purpose:

State transition history.

Examples:

- Task accepted

- Task completed

- Task blocked

- Epic activated

- Dispatch generated

Maintained by Watcher.

#### state/state_snapshot.md

Purpose:

Current machine-readable summary.

Contains:

- Active tasks

- Current sprint state

- Agent activity summary

Maintained by Watcher.

#### state/sync_log.md

Purpose:

Repository synchronization history.

Contains:

- Pull activity

- Merge activity

- Synchronization events

Not a task history.

#### decisions/decision_log.md

Purpose:

Permanent governance decisions.

Contains:

- Approved decisions

- Architectural choices

- Policy changes

Not operational status.

#### tasks/*

Purpose:

Work execution records.

Maintained by task owners.

#### reviews/*

Purpose:

Review artifacts.

Maintained by reviewers.

### Rationale

Each file has a single responsibility.

This eliminates overlapping state surfaces.

# DECISION-20260613-003

## Watcher Governance Model v1

### Decision

Watcher v1 is additive.

Existing AgentBus workflows remain operational.

No existing procedures are retired.

### Agent Responsibilities

Agents continue managing:

- tasks/*

- reviews/*

- logs/*

- deliverables

Agents may:

- Send questions to other agent inboxes

- Send status updates to Watcher inbox

### Watcher Responsibilities

Watcher manages:

- sprint_board.md

- dispatch_queue.md

- event_log.md

- state_snapshot.md

- broadcasts

Watcher coordinates state.

Watcher does not own implementation work.

### Migration Policy

Current procedures remain valid:

- task_claiming.md

- review_response.md

- check_for_updates.md

Watcher procedures are introduced in parallel.

Future governance versions may centralize authority further.

### Rationale

This avoids breaking existing workflows while introducing coordination improvements.

# Watcher Architecture

## Communication Model

Thomas / Quill
                     │
                     ▼
                  Watcher
        ┌────────────┼────────────┐
        ▼            ▼            ▼
   Codex Inbox   Claude Inbox   Broadcast

        ▲            ▲
        └────── Watcher Inbox ───┘

### Routing Rules

Review outcome → Watcher inbox

Task completion → Watcher inbox

Task blocker → Watcher inbox

Question for Codex → inbox_codex.md

Question for Claude → inbox_claude.md

Team announcement → broadcast.md

# Watcher Authority Matrix

| Action | Authority |
| --- | --- |
| Create dispatch | Watcher |
| Update sprint board | Watcher |
| Update event log | Watcher |
| Broadcast status change | Watcher |
| Create task | Thomas / Quill |
| Approve task | Thomas / Quill |
| Override Watcher action | Thomas / Quill |
| Modify review outcome | Assigned Reviewer |
| Move task to Done after approval | Watcher |

# Proposed TASK-015

## TASK-015

Title:

Implement Watcher Governance Model v1

Owner:

Codex CLI

Reviewer:

Claude CLI

Priority:

High

## Acceptance Criteria

Create:

watcher/

- watcher_rules.md

- routing_table.md

- dispatch_queue.md

- event_log.md

comms/

- inbox_watcher.md

state/

- sprint_board.md

Update:

- README.md

Document:

- Watcher role

- Routing model

- State ownership

- Dispatch workflow

## Validation Scenario

Demonstrate one complete workflow:

Review Accepted ↓ Watcher receives update ↓ Sprint board updated ↓ Event logged ↓ Dispatch generated ↓ Broadcast generated

Result must be recorded and reviewed.

# Product Owner Recommendation

Approve:

- DECISION-20260613-001

- DECISION-20260613-002

- DECISION-20260613-003

Upon approval:

- Create TASK-015.

- Assign Codex CLI as implementer.

- Assign Claude CLI as reviewer.

- Implement Watcher Governance Model v1.

- Validate using the required end-to-end workflow simulation.

This approach resolves all blocking findings from REVIEW-008 while preserving compatibility with the current AgentBus operating model.